Deleting contact in project gives error: Dependency rule on column 'contacts.id' tried to blank-out primary key column 'meeting_participants.contact_id' on instance '<MeetingParticipant at 0x1b27f66be70>'. Maybe deleting contacts should not be possible but maybe put them on “Non-Active” and therefore not visible anymore in the contact list, unless for the project owners who have a selector to show “Non-active” contacts.

Technical:

- Description for code

- Mandatorry fields

- Clicking out form cancels the form

- Multiple technical/commercial approvers?

Nice to have (later):

- Approvals module

- Meeting point Categories? Setup…

- General project dashboard

- Export-Import in Project Organization Section

- Export complete database of project

KUT:

My Action:

- Approval forms for progress reports, invoices, scope changes, documents, ITP, punch list items all to be exactly the same as the form opened in the module itself

- Complete separate test to be done for this module at the end of the development

Meetings:

- Permissions:

  - Only Default Meeting participants of the Meeting Type can edit and close points – all other who have view rights to the point (since they were added to the meeting), can add notes and attachments – Vendors and Bidders only have view rights, can add notes and attachments

Schedule:

  - Package Owners must be able to create progress report as well for his package

- Dashboard:

  - Integration of risks with a card

- Gantchart:

  - Vendor should see the whole gant chart (all packages)

- Export function on all progress reports

- Approval tab to be visible to the package owner and show approvals for his package

Risks:

- Add closed button to close the risk which changes status and populates close date

- Dashboard: show CAPEX and SCHEDULE impact based upon sensitivity

Procurement:

- Project team must be able to create bidding companies

- Exclude packages for the calculation of the progress, for example “Contingencies”

- Vendors do not have access at all to the procurement module

- it should be identified in the action log of the package owner where he needs to confirm that he has seen the submittal of the Bidders.

Budget:

- Insert risk and scope changes in budget dashboard:

  - Approved scope changes (but not ordered)  To be included in forecast

  - Not-app

  - roved scope changes in separate column “Pending Scope Changes”

  - Risk with just card

- Invoices should only be considered in the “SPEND” when they are approved.

- Approval tab to be visible to the package owner and show approvals for his package

Scope changes:

- In dashboard, add package selection and make difference in tables between approved, not approved in columns cost and schedule

Document management:

- New version principle: approved versions visible for distribution, newer versions

- When clicking on a document, the view form is shown. Then I can click edit but the view form does not automatically close.

- Vendors can only create and edit documents for the package where they are connected to as “linked contact”. This seems already the case but it would be good that they can only select that package in the form.

- In case a document

Comment log

In the document management module, I would like to add a functionality “Comment log”

HYPERLINK:

Option 1 — Hash routing (simplest)

URLs look like: http://localhost:8000/#/project/3/quality-control/itp/42

The browser never sends the hash fragment (#...) to the server, so the existing FastAPI server needs zero changes. Vue reads the hash on load and restores

the right state. This is the easiest retrofit for an existing app.

---

Option 2 — History API routing (cleaner URLs)

URLs look like: http://localhost:8000/project/3/quality-control/itp/42

Uses history.pushState() to update the URL without a page reload. Requires the server to return index.html for all non-API paths (a catch-all route in

FastAPI), otherwise a direct browser visit or a shared link returns a 404.

---

What it takes to implement either:

1. State → URL: every time the user changes module, selects a record, or applies a filter, call history.pushState (or update location.hash) with a URL

that encodes that state.

2. URL → State: on page load, parse the URL and rehydrate the app to the right module/record (e.g. open the QC module, load ITP record #42).

3. The tricky part is step 2 — you need to wait for all async data to load before knowing whether the target record exists, and handle the case where it

doesn't.

For this app, hash routing would be the least invasive change since the FastAPI server doesn't need touching and the existing Vue app just needs

location.hash reads/writes wired into setModule, openRecord, etc.